Memory Aids for PMP Exam

We believe the following is must to remember for PMP Exam. Hence it is listed separately from memorizing input, tools, and outputs since that is optional.

- The following are common tools and techniques for all the processes in the Project Integration Management knowledge area:

- Project Management Methodology

- Expert Judgment (except Direct and Manage Project Execution)

- PMIS

- After the Project management plan is developed, it is an input for all successive processes in the Project Integration Management knowledge area.

- Activity Attributes Updates is a common output for all the processes in the Project Time Management knowledge area except the first process where activity attributes are created.

- Requested Changes is a common output for all the processes in the Project Cost, Time, Quality & Scope Management knowledge area except the Activity Duration Estimating Process , Quality Planning and Scope Planning

- Tools and techniques used in Risk Identification:

- BIRDS (Information Gathering techniques)

- CSI (Diagramming techniques)

B I R D S:

Brainstorming

Interviewing

Root cause identification

Delphi technique

SWOT Analysis

C S I:

Cause and Effect Analysis

System or Process Flow charts

Influence Diagrams

- Tools and techniques used in Quantitative Risk Analysis:

- PIE (Data gathering and representation techniques)

- MEDS (Quantitative risk analysis and modeling)

P I E:

Probability Distributions

Interviewing

Expert Judgment

MEDS:

Modeling and Simulation (Eg Monte Carlo Analysis)

EMV Analysis

Decision tree analysis

Sensitivity Analysis (Eg. Tornardo Diagram)

- Tools and techniques used in Risk Response Planning:

- Strategies for Negative Risks / Threats:

ATM:

Avoid

Transfer

Mitigate

- Strategies for Positive Risks / Threats:

SEE:

Share

Enhance

Exploit

- Tools and techniques used in Scope Definition:

APES

Alternatives Identification

Product Analysis

Expert Judgment

Stakeholder Analysis

- There is only one Tool & Technique for Risk Management Planning: Planning meetings and analysis.

- When the seller selection is based on PRICE, it’s often called a tender / Bid / Quotation. When the seller selection is based on technical skills / approach, it’s called a proposal.

- Recommended Preventive action is used to bring the project into compliance with the project plan. Recommended corrective action is anything that needs to be done to bring the seller in compliance with the terms of the contract.

- Prevention is keeping errors out of the process. Inspection is keeping errors out of the hands of the customer.

- Attribute sampling is whether the result conforms or not. In Variables sampling, the result is rated on a continuous scale that measures the degree of conformity.

- Common causes (a.k.a random causes) are normal process variations. Special causes are unusual events.

- The result is acceptable if it falls within the range specified by the tolerance control limits. The process is in control if it falls within the control limits.

- Seven basic tools of quality: CCFRHPS

Take a Cat Cat-Fish Runs on Horse Pony Stallion.

Cause and Effect Diagrams.

Control Charts.

Flow charting

Run Chart

Histogram

Pareto Chart

Scatter Diagram

- Constraints for human resource planning:

CEO:

Collective bargaining agreements

Economic conditions

Organizational Structure

- Project Statement of Work describes:

BPS:

Business Needed

Product Scope Description

Strategic Plan